Forensai

AI Psychological Evaluation Platform — Foundry SMB

3-Year Execution Plan   |   March 2026   |   Confidential

________________________________________________________________________

EXECUTION PHILOSOPHY

Forensai executes through 17 specialized AI agents under CEO human oversight. The execution plan is agent-readable: every milestone is specific, measurable, owned, and time-bound. Agents do not need ambiguous goals. They need clear tasks with clear completion criteria. Each quarter has a primary theme, a set of non-negotiable milestones, and a set of stretch goals. Non-negotiable milestones determine whether the quarter is green. Stretch goals determine whether the quarter is exceptional.

________________________________________________________________________

YEAR 1 — BUILD AND PROVE (2026)

Theme: Build the MVP. Find the first paying forensic customers. Prove clinical accuracy. Generate revenue evidence for SBIR and pre-seed conversations.

Q1 2026 — Foundation (January-March)

Theme: Infrastructure, hiring, and first product sprint. Primary theme: get the machine running.

Non-Negotiable Milestones

Senior Engineer hired by March 15: The single most critical action of Q1. Post on LinkedIn, AngelList, and through the CEO's network. Target: 5+ years experience, TypeScript/React expertise, HIPAA experience preferred. Full-time. $180,000-220,000 base plus meaningful equity (1-1.5%).

2 ABPP clinical advisors confirmed by March 31: Signed advisory agreements. Equity-based (0.25-0.5% each). Minimum: one forensic psychologist with active testimony practice, one neuropsychologist or forensic specialist with academic affiliation for SBIR credibility.

Monorepo scaffolded and core architecture decision records written by March 15: Turborepo structure. Package separation: core (agent logic), ui (React components), web (Vite PWA), desktop (Electron). Architecture Agent authors initial ADRs for all major decisions.

Local PHI encryption layer operational by March 31: IndexedDB with AES-256-GCM via SubtleCrypto. PII detection WASM engine integrated. Test suite passing with >98% sensitivity on synthetic PHI test set.

SAM.gov registration submitted by March 15: Required for SBIR application. Free. Takes 2-4 weeks to process. Do this week one.

SBIR application draft begun by March 31: Grant writer engaged (ReofTech or ScienceDocs). Specific Aims page drafted. NIMH PA-23-256 target confirmed.

Stretch Goals

Ingestor Agent MVP functional by March 31

First de-identified golden case test set compiled (10 evaluations)

FORENSIC-PSYCH listserv introduction posted

Q2 2026 — MVP Build Sprint (April-June)

Theme: Ship the MVP. Get the first hands on it.

Non-Negotiable Milestones

MVP feature complete by May 31: Three agents operational (Ingestor, Diagnostician, Writer). Review interface with four approval gates. DOCX export with embedded audit trail. All features passing QA golden case suite.

5 founding beta users onboarded by June 30: ABPP-certified forensic psychologists. Free or heavily discounted. Provide structured feedback using the clinical accuracy rubric. These 5 people are the most important product relationships in Year 1.

SAM.gov UEI confirmed and Grants.gov registration complete by April 30

SBIR Specific Aims page finalized and grant writer engaged by April 15

forensai.com website live with Founding Forensic Cohort landing page by May 15

Documentation time audit calculator live by June 30

Stretch Goals

10 beta users by June 30 (vs 5 minimum)

First case study published with de-identified outcomes

SBIR Phase I application submitted by June 30

Q3 2026 — Beta Sprint and First Revenue (July-September)

Theme: Convert beta users to paying customers. Build the full agent pipeline.

Non-Negotiable Milestones

Founding Forensic Cohort converted to paying by August 31: $199/month locked for life. Target: 10-15 paying customers. This is the first real revenue and the proof-of-concept signal for investors and grant reviewers.

Full 8-agent pipeline complete by September 30: All eight agents operational through Orchestrator. Test Data Analyst ingesting MMPI-3 and WAIS-IV score sheets. Legal Reviewer flagging defensibility issues. Editor applying style training. Fact Checker cross-referencing all claims.

HIPAA risk assessment completed by September 15: 45 CFR 164.308 technical safeguard assessment. Compliance Agent authors document. CEO reviews and attests.

LinkedIn outreach campaign active by July 15: 100 personalized connection requests per month to ABPP-certified forensic psychologists. CEO authors each message personally.

SBIR application submitted (if not already in Q2) by August 31

Stretch Goals

25 paying customers by September 30

First group practice (2-3 seat) conversion

SBIR Phase I award decision received

Q4 2026 — Revenue Ramp and GA Prep (October-December)

Theme: Scale forensic cohort. Begin Beta buildout. Prepare AP-LS 2027 conference.

Non-Negotiable Milestones

50 paying customers by December 31: Primary Year 1 revenue target. $8,750-17,450 MRR at 50 customers blended pricing.

Beta billing loop complete by November 30: CPT auto-coding, ICD-10 crosswalk, superbill generation. SimplePractice API integration.

AP-LS 2027 abstract submitted by November 1: Research presentation on AI-assisted forensic evaluation documentation. Co-authored with ABPP clinical advisor. Data from first 50 customers.

SOC 2 audit preparation begun by October 31: Engage SOC 2 audit firm. Internal control documentation begins. 12-month audit period starts.

Group practice multi-seat model launched by December 31

Stretch Goals

75 paying customers by December 31

SBIR Phase I award received ($300,000)

Pre-seed investor conversations initiated

________________________________________________________________________

YEAR 2 — GROW AND EXPAND (2027)

Theme: Expand to neuropsychology and clinical. Launch billing loop. First enterprise conversations. Reach break-even.

Q1 2027 — Neuropsychology Launch (January-March)

Non-Negotiable Milestones

Neuropsychology tier launched by March 31: Extended battery integration (WAIS-IV, D-KEFS, RBANS, WMS-IV, Delis-Kaplan). NAN conference outreach begun. Price: $399/month.

AP-LS 2027 conference executed by March 31: Research presentation delivered. Exhibit staffed. 50+ trial signups collected. 20+ paid conversions within 60 days.

Customer Success Lead hired by February 28: $90,000-110,000. Takes over onboarding for all new customers. Frees CEO for sales and investor relations.

100 paying customers milestone reached by March 31

First published case study in clinical journal submitted by March 31

Stretch Goals

150 paying customers by March 31

Pre-seed term sheet received

Q2 2027 — Clinical Market Entry (April-June)

Non-Negotiable Milestones

Clinical tier launched by May 31: CPT/ICD-10 billing loop live. SimplePractice, TherapyNotes, Jane App integrations. Price: $299/month.

Enterprise Sales Rep 1 hired by April 30: $120,000 base plus commission. Targets group practices and hospital system pilots.

200 paying customers milestone reached by June 30

Referral program launched by April 30: One free month per successful referral. 20% of new adds should come from referrals by end of Year 2.

Pre-seed round closed by June 30 (if pursuing Scenario B): $750,000-1,500,000 at $4-6M valuation.

Q3 2027 — Scale and Compliance (July-September)

Non-Negotiable Milestones

SOC 2 Type II audit period complete by September 30: 12-month audit period ends. Report expected Q4 2027. Required for enterprise sales.

Compliance Officer engaged (fractional or full-time) by July 31

Q-global API integration (Pearson) scoped and in development by September 30

350 paying customers milestone reached by September 30

NAN 2027 conference executed by October 31

Q4 2027 — Break-Even Preparation (October-December)

Non-Negotiable Milestones

500+ paying customers milestone reached by December 31: Blended MRR: $125,000-165,000. ARR: $1.5M-2.0M. Break-even in base hiring scenario.

SOC 2 Type II report received by December 31

First enterprise pilot contracted (hospital or large group practice) by December 31

Seed round investor conversations active by December 31

Assessment publisher integration (Q-global or PARiConnect) live by December 31

________________________________________________________________________

YEAR 3 — SCALE AND EXIT PREP (2028)

Theme: Enterprise motion. Hospital system contracts. Published research. Seed round. Build toward exit-ready profile.

Q1 2028 — Enterprise Activation (January-March)

Non-Negotiable Milestones

CTO hired by February 28: $220,000-260,000. Takes over engineering direction. Senior enough for enterprise security architecture.

VP Sales hired by January 31: $180,000 base plus commission. Builds the sales team. Owns hospital pipeline.

Seed round closed by March 31: $3,000,000-5,000,000 at $12-20M valuation. Funds Year 3 team buildout and enterprise sales activation.

750 paying customers milestone reached by March 31

First peer-reviewed research paper submitted by March 31

Q2 2028 — Enterprise Deals (April-June)

Non-Negotiable Milestones

3 signed enterprise contracts (hospital or 10+ seat group practice) by June 30

Marketing Manager hired by April 30

Enterprise Sales Rep 2 hired by May 31

1,000 paying customers milestone reached by June 30

HIPAA HITRUST certification scoped and in progress

Q3 2028 — Research and Reputation (July-September)

Non-Negotiable Milestones

First peer-reviewed research paper published or accepted by September 30: Journal of Forensic Psychology or Assessment. Data from anonymized aggregate dataset. Co-authored with advisory board members.

5 enterprise contracts active by September 30

International expansion scoped (UK, Canada, Australia) by September 30

1,200 paying customers milestone reached by September 30

Q4 2028 — Exit Readiness (October-December)

Non-Negotiable Milestones

1,500-2,000 paying customers by December 31: Blended MRR: $375,000-500,000. ARR: $4.5M-6.0M.

10 enterprise contracts active by December 31

First strategic acquirer conversation initiated: Pearson or PAR Inc. introductory meeting at AP-LS or NAN conference. CEO-level relationship established.

HITRUST certification or SOC 2 + HIPAA combined audit complete by December 31

International pilot launched in one market (UK or Canada) by December 31

________________________________________________________________________

CROSS-CUTTING EXECUTION PRINCIPLES

Four rules applied every quarter:

Agent velocity over perfection: Agents ship fast. Humans review and approve. The loop is: build, review, merge, test, deploy. Two-week sprint cycles. No quarter-long waterfall projects.

Customer signal over internal opinion: Every product decision in every quarter references feedback from paying customers. The advisory board reviews product direction quarterly. Customer outcomes override internal assumptions.

Compliance is not optional at any stage: HIPAA, SOC 2, and state licensing board guidance are tracked continuously by the Compliance Agent. No feature ships that creates compliance risk. Compliance delays product — compliance failures end companies.

The audit trail is sacred: Every evaluation that flows through Forensai generates an immutable audit trail. The SHA-256 chain is never modified, never truncated, never overridden. This is the legal defensibility architecture and the competitive moat simultaneously.

________________________________________________________________________

DECISION GATE CALENDAR

Critical go/no-go decisions by quarter:

Q2 2026 — MVP ship gate: Golden case suite passes >85% clinical accuracy threshold. Five beta users confirm workflow usability. Security audit finds no critical vulnerabilities. All gates green: ship to founding cohort. Any gate red: delay and remediate.

Q3 2026 — Revenue gate: 10 paying customers by end of Q3. Average NPS above 50. Zero clinical accuracy complaints. Green: continue to Beta sprint. Red: pause Beta, return to MVP improvement.

Q2 2027 — Clinical launch gate: Billing loop complete and tested with 10 beta clinical users. SimplePractice integration confirmed. CPT code accuracy validated by billing expert. Green: launch clinical tier. Red: delay and fix billing integration.

Q4 2027 — Enterprise readiness gate: SOC 2 Type II report received. BAA template reviewed by legal. Enterprise admin console complete. Green: begin active enterprise sales. Red: delay enterprise motion until certification complete.

Q4 2028 — Exit readiness gate: ARR above $4M. NRR above 115%. Churn below 5%. 3+ enterprise contracts active. Published research available. Green: initiate strategic acquisition conversations. Red: continue organic growth for 12 additional months.